GREEN EYE CREATIVE

greeneyecreative.com

Austin, Texas

WEBSITE DEVELOPMENT AGREEMENT

Bakery Website Project

1. PARTIES

This agreement is entered into between:

Service Provider:  Spencer Green / Green Eye Creative

greeneyecreative.com · Austin, Texas

Client:  Rob (Bakery Owner)

End of April 2026 project start date

2. SCOPE OF WORK

Green Eye Creative agrees to design and develop a bakery website including the following:

- Custom website design — branded to the bakery's identity

- Recipe/menu pages with photos

- Product/packaging showcase

- Contact form or booking/order inquiry

- Mobile responsive design

- Basic SEO setup (page titles, meta descriptions)

- Deployment to a live domain

Any features not listed above are considered out of scope and subject to a separate agreement.

3. TIMELINE

- Project start date: April 28, 2026

- Estimated delivery: 3–4 weeks from start date

- Client must provide: recipes, photos, and packaging content no later than April 28, 2026

- Delays in content delivery from the client may extend the project timeline

4. PAYMENT SCHEDULE

- Deposit (due before work begins): $250 — due by April 28, 2026

- Final payment: $250 — due upon project delivery at end of May 2026

- Total project fee: $500

Work will not begin until the deposit is received. Final handover of files and credentials will occur upon receipt of final payment.

5. REVISIONS

This agreement includes up to 2 rounds of revisions. Additional revision rounds beyond this will be billed at $50 per round.

6. OWNERSHIP

Upon receipt of final payment, the client owns the completed website design and all associated files. Green Eye Creative retains the right to display the project in its portfolio.

7. CANCELLATION

If the client cancels the project after work has begun, the deposit is non-refundable. If Green Eye Creative cancels the project, the deposit will be returned in full.

8. AGREEMENT & SIGNATURES

By signing below, both parties agree to the terms outlined in this agreement.

Service Provider: ________________________________     Date: _______________

Spencer Green · Green Eye Creative

Client: ________________________________     Date: _______________

Rob · Bakery Owner

© 2026 Green Eye Creative · greeneyecreative.com · Austin, Texas